WEBSITE DESIGN BRIEF Nigeria Philanthropy Database Digital Platform for Philanthropic Stakeholders in Nigeria Commissioned by TY Danjuma Foundation · Designed by Gatefield · February 2026

# 1. Project Overview

This brief covers the design and development requirements for the Nigeria Philanthropy Database — a public-facing digital registry of philanthropic foundations and trusts operating across Nigeria's six geopolitical zones. The platform is commissioned by the TY Danjuma Foundation and developed by Gatefield as part of a three-month engagement (February–April 2026).

| Platform Name | Nigeria Philanthropy Database |
| --- | --- |
| Client | TY Danjuma Foundation |
| Developer | Gatefield Impact Foundation |
| Data Partner | Nigeria Network of NGOs (NNNGO) |
| Project Duration | February 1, 2026 – April 30, 2026 |
| Backend | Airtable (cloud-hosted, relational, no-code) |
| Public Frontend | No-code web platform integrated with Airtable |
| Admin Interface | Airtable Interfaces |
| Compliance | Nigeria Data Protection Regulation (NDPR) |

# 2. Platform Purpose & Audience

The platform addresses a critical gap in Nigeria's philanthropic sector: the absence of a centralized, searchable database of foundations and trusts. Philanthropy in Nigeria is vibrant but fragmented — limited coordination and weak transparency constrain its impact. This registry will serve as the authoritative reference point for the sector.

Primary Users

- Funders and foundations seeking partnership and collaboration opportunities

- Policymakers and government agencies mapping philanthropic activity

- Civil society organisations and development partners

- Researchers and journalists covering the philanthropic sector

- System administrators managing data entry, review, and publication (via Airtable)

What the Platform Is NOT

The registry is not a blog, news outlet, or grant application portal. It is a data tool — a trusted directory that users consult to find, filter, and export information on philanthropic actors in Nigeria.

# 3. Page Architecture

The platform consists of four public-facing pages and one admin-only interface managed through Airtable.

| Page | Name | Description |
| --- | --- | --- |
| 1 | Landing Page | Hero with search bar, summary statistics, browsable org cards filtered by sector and GESI tags, geopolitical zone breakdown. |
| 2 | Search Results Page | Sidebar filters (org type, zone, sector, GESI), active filter chips, sortable list view, per-record export button, pagination. |
| 3 | Organisation Profile Page | Full profile: overview, key data fields, active programmes, contact info, GESI tags, data provenance, export/share actions. |
| 4 | About / Methodology Page | Explains the registry's scope, data sources, verification process, NDPR compliance, and NNNGO partnership. |
| Admin | Airtable Interface (internal) | Data entry, record review, approval, and publishing workflows. Role-based access for administrators. |

# 4. Design System

The visual identity uses a forest green and amber palette. Green anchors the navigation, hero sections, and headers — signalling authority and credibility. Amber provides contrast for calls-to-action, highlights, and interactive elements. The mockup file should be used as the primary visual reference.

4.1 Colour Palette

| Role | Hex | Usage |
| --- | --- | --- |
| Forest (Primary) | #1E3D2F | Navigation background, section headers, profile header, footer |
| Forest Mid | #2D5A42 | Hover states, secondary buttons, verified badges |
| Amber (Accent) | #C4751A | CTAs, left-border hover, active states, headings accent |
| Amber Pale | #FDF3E3 | Stats bar background, info boxes, data item backgrounds |
| Cream | #FAF7F2 | Page background |
| Ink | #1A1208 | Primary text |
| Mid Grey | #4A4A4A | Body text, descriptions |
| Warm Grey | #8A7E72 | Labels, metadata, secondary text |

4.2 Typography

| Role | Font | Usage |
| --- | --- | --- |
| Display | Playfair Display (Google) | Platform name, org names, section headings, profile names |
| Body | DM Sans (Google) | All body copy, navigation, buttons, labels, descriptions |
| Mono | DM Mono (Google) | Zone badges, metadata labels, NDPR notice, filter counts |

All three fonts are available on Google Fonts and should be loaded via the <link> tag. No paid fonts are required.

# 5. Key Component Specifications

5.1 Navigation Bar

- Background: Forest green (#1E3D2F)

- Bottom border: 3px solid Amber (#C4751A)

- Left: Logo mark (NP monogram in amber square) — no text beside it

- Right: Directory, About, Methodology links + 'Submit Organisation' CTA button

- Sticky — stays at top of viewport on scroll

5.2 Hero Section

- Background: Forest green, full-width

- Heading: 'Nigeria's Philanthropy Database.' — Playfair Display, 52px, white, italic accent word in amber

- Subheading: Single sentence describing the platform purpose

- Search bar: White card with text input and amber 'Search Registry' button

- No hint chips, no badge above the heading

5.3 Stats Bar

- Background: Amber pale (#FDF3E3), border bottom in amber muted

- Three stats only: Verified Organisations · Sectors Covered · Reported Annual Giving

- Stat number in Playfair Display, 32px, amber; label in 12px uppercase DM Sans

5.4 Organisation Cards (Grid View)

- White card, 1px border, 10px border radius

- Left accent bar (4px amber) animates in on hover via scaleY transform

- Card header: Organisation initials avatar (forest green bg) + zone badge (mono, uppercase)

- Body: Org name (Playfair), type label, 2-line description, tag chips

- Footer: Verified checkmark + 'View profile →' link, separated by top border

- Three columns on desktop

5.5 GESI Tag System

GESI tags use distinct colours so they are immediately scannable at a glance. Each tag has a background, text colour, and border in the same hue family.

| Tag | Colour | CSS Values |
| --- | --- | --- |
| Women-led | Purple | bg: #f5eaf3 · text: #7b3f6e · border: #dfc7db |
| Disability-focused | Blue | bg: #e8f0f7 · text: #2a5e8a · border: #c5d8eb |
| Minority-serving | Green | bg: #eaf3e9 · text: #3d6e3a · border: #c6dfc4 |
| Sector tags | Amber | bg: amber pale · text: amber · border: amber muted |

5.6 Search Results Layout

- Two-column layout: 280px filter sidebar (white, sticky) + main results area (cream)

- Sidebar: Filter groups for Org Type, Geopolitical Zone, Sector, GESI Tags — each with checkbox and count

- Active filters shown as removable chips (forest green) above results list

- Results displayed as horizontal list cards with initials, metadata, tags, View Profile button, and Export Record button

- Pagination at bottom

5.7 Organisation Profile Page

- Profile header: Forest green background with breadcrumb, org logo/initials, name, type, verified badge

- Tab navigation: Overview · Programmes · Financials · Contact

- Two-column body: Main content (about, key details grid, active programmes) + 340px sidebar

- Sidebar: Action buttons (Export, Request Update, Share), contact info, GESI classification, data provenance

- Data provenance section must include: source, verified by, last updated date, NDPR compliant badge

# 6. Airtable Integration

The database backend is built entirely in Airtable. The public frontend connects directly to Airtable via its API, displaying only records with a 'Published' status. All data entry, review, and approval happens in the Airtable interface — not on the public site.

Core Entities (Airtable Tables)

- Organisations — core registry table (name, type, zone, sector, description, contact, GESI tags, status)

- Programmes — linked records of active/completed programmes per organisation

- Sectors — controlled vocabulary table (Education, Healthcare, Entrepreneurship, Environment, Arts & Culture, etc.)

- Zones — six geopolitical zones as a lookup table

- Verification Log — audit trail of who verified each record and when

Visibility Rules

- Only records with Status = 'Published' are exposed to the public frontend

- Draft, Under Review, and Archived records are hidden from public view

- The admin Airtable interface handles the review → approval → publish workflow

Search & Filter

- Search queries against: organisation name, description, sector, zone, GESI tags

- Filters: Organisation Type (Foundation / Trust / Corporate Foundation), Geopolitical Zone (6 options), Sector (multi-select), GESI Tags (Women-led / Disability-focused / Minority-serving)

- Sort options: Name A–Z, Most Recently Updated, Zone

- Export: Individual record export as PDF or CSV

# 7. GESI Requirements

As specified in the ToR, GESI considerations must be embedded in the database design — not added as an afterthought. The following are non-negotiable requirements from TY Danjuma Foundation.

- GESI metadata tags ('women-led', 'disability-focused', 'minority-serving') must be available as filterable fields on every record

- The public search interface must include a dedicated GESI filter section in the sidebar

- The platform must meet WCAG 2.1 AA accessibility standards — readable by screen readers, sufficient colour contrast, keyboard-navigable

- Form labels and UI text must use plain, accessible language

- Mobile-responsive design is required — many users in the sector access via mobile

# 8. Data Governance & NDPR Compliance

- All data collected and displayed must comply with the Nigeria Data Protection Regulation (NDPR)

- Each record must display a 'Data Last Verified' date and the source of the data (NNNGO mapping / Gatefield verification)

- Organisations must be able to request updates or corrections to their records via a 'Request Update' form

- Audit fields (created date, last updated, reviewer name) must be configured in Airtable but are not displayed publicly

- Data export function must include a usage disclaimer referencing NDPR

- An NDPR compliance notice must appear in the footer of every public page

# 9. Deliverables & Timeline

| # | Deliverable | Description | Due Date |
| --- | --- | --- | --- |
| 1 | Design Mockup | HTML prototype of all three public pages for client review and approval | Mar 13, 2026 |
| 2 | Airtable Backend | Fully structured workspace with relational tables, role-based access, and admin interface | Mar 27, 2026 |
| 3 | Public Registry (Staging) | Frontend integrated with Airtable backend, search and filter functional, GESI tags live | Apr 10, 2026 |
| 4 | Testing & Client Approval | Full QA of search, filters, profiles, exports, visibility rules, and mobile responsiveness | Apr 23, 2026 |
| 5 | User Manual | Admin guide covering Airtable workflows, data governance rules, and update procedures | Apr 15, 2026 |
| 6 | Training Session | Live training for designated TYDF/NNNGO system administrators | Apr 27, 2026 |
| 7 | Final Report | Summary of process, outcomes, sustainability recommendations, and platform governance framework | Apr 27, 2026 |

# 10. Reference Files

The following files accompany this brief and should be reviewed before development begins.

| File | Description |
| --- | --- |
| tyd-database-mockup.html | Interactive HTML mockup of the landing page, search results, and organisation profile. Use as the primary visual reference. |
| GF_PGAP_Inception_Report.pdf | Full project scope, activity breakdown, and workplan. Defines all technical requirements and timelines. |
| Terms_of_Reference.pdf | Original ToR from TY Danjuma Foundation including GESI requirements and payment milestones. |

Questions on this brief should be directed to Farida Adamu, Insights Lead, Gatefield Impact Foundation — the primary point of contact for this project.

Nigeria Philanthropy Database · Website Design Brief · Gatefield for TY Danjuma Foundation · February 2026